# ASEP Phase 1 Implementation and Railway Deployment Plan

Autonomous Software Engineering Platform

Date: June 21, 2026
Source: Product Requirements Document (PRD).txt - Future Roadmap Phase 1: Basic planning and coding

Reference plan for implementing Phase 1 of ASEP and deploying the first control-plane version on Railway.

# Phase 1 Implementation Plan: Basic Planning and Coding

## Summary

Build the first working ASEP slice: a local, human-approved autonomous software engineering platform with 10-15 specialized agents that can take a user requirement, clarify it, create an implementation plan, generate tasks, assign coding work, edit a project workspace, and produce reviewable outputs.

Phase 1 proves the core loop: Requirement -> Product spec -> Plan -> Task DAG -> Agent execution -> Code changes -> Summary for human review

Shared memory and task state will use PostgreSQL from the start, not SQLite.

## Agent Set

Product Manager Agent: turns prompts into structured requirements, constraints, assumptions, and acceptance criteria.

Planner Agent: creates dependency-aware implementation tasks.

Architect Agent: inspects the target repo and records conventions.

Task Dispatcher: moves tasks through lifecycle states and assigns work.

Backend Coding Agent.

Frontend Coding Agent.

Database Coding Agent.

General Refactoring Agent.

Documentation Agent.

Basic Review Agent.

Execution Controller.

## Core Stack

Runtime: Python 3.12.

Orchestration: LangGraph.

CLI: Typer.

Models and schemas: Pydantic.

Database: PostgreSQL.

Migrations: Alembic.

ORM/data access: SQLAlchemy.

Artifacts: local filesystem under .asep/artifacts.

LLM provider: OpenAI first, behind a provider abstraction.

## Shared Memory v1 Using PostgreSQL

Implement shared memory in PostgreSQL with support for:

Episodic memory: current execution state.

Semantic memory: project conventions and architecture decisions.

Artifact memory: references to files, diffs, logs, plans, and reviews.

Long-term memory: append-only lessons learned.

Recommended table: memory_records

id

run_id

type

key

value_json

source

created_at

updated_at

Store large artifacts as files and keep PostgreSQL references to their paths and metadata.

## Task Queue v1 Using PostgreSQL

Implement the task queue in PostgreSQL with these states:

PENDING

RUNNING

BLOCKED

FAILED

RETRY

DONE

Recommended tables:

runs

tasks

task_dependencies

task_artifacts

agent_results

events

Queue behavior:

Insert planner-created tasks into PostgreSQL.

Resolve dependency order from task_dependencies.

Dispatch only tasks whose dependencies are DONE.

Mark downstream tasks as BLOCKED if a required dependency fails permanently.

Retry failed agent calls once using stored failure context.

Stop workflow and request human review if retry fails.

## Event Bus v1

Use a PostgreSQL-backed event log plus in-process dispatch. Required events:

REQUIREMENT_PARSED

PLAN_CREATED

TASK_READY

TASK_STARTED

TASK_COMPLETED

TASK_FAILED

CODE_CHANGE_PROPOSED

REVIEW_COMPLETED

WORKFLOW_COMPLETED

Phase 1 can publish events by inserting rows into events, then synchronously notifying local subscribers. Do not introduce Kafka, NATS, Redis Streams, or Temporal yet.

## Workspace and Coding Tools

Implement controlled workspace tools:

List files.

Read file.

Search files.

Detect language/framework.

Propose file creation.

Propose file update.

Generate unified diff.

Apply approved patch.

Coding agents must return proposed patches. The platform must require human approval before applying code changes.

## Public CLI Interfaces

asep run "<requirement>" asep plan "<requirement>" asep status asep memory list asep tasks list asep db migrate

asep plan creates requirements and task graph only.

asep run executes the full Phase 1 workflow.

asep status shows latest run state from PostgreSQL.

asep memory list reads memory records from PostgreSQL.

asep tasks list reads task queue state from PostgreSQL.

asep db migrate applies Alembic migrations.

## Configuration

project: name: "ASEP" workspace_path: "." llm: provider: "openai" model: "gpt-5" database: url: "postgresql+psycopg://asep:asep@localhost:5432/asep" execution: require_human_approval: true max_task_retries: 1 artifacts: path: ".asep/artifacts"

Add a local docker-compose.yml for development PostgreSQL.

## Artifacts

Store generated artifacts under .asep/artifacts, while metadata lives in PostgreSQL.

Requirements JSON.

Plan JSON.

Proposed patches.

Agent logs.

Review notes.

Run summaries.

## Testing Plan

Unit tests should cover:

Pydantic model validation.

PostgreSQL repository methods for memory, tasks, events, and runs.

Task dependency resolution.

Task state transitions.

Event publishing.

Workspace file discovery and patch generation.

Integration tests should cover:

Alembic migrations apply cleanly.

asep plan creates a run, requirement record, task graph, and events in PostgreSQL.

asep run executes a mocked end-to-end workflow.

Failed task retry happens once.

Dependent tasks become blocked after upstream permanent failure.

Human approval gate prevents unapproved patches from being applied.

Golden scenario tests should use mocked LLM outputs for simple backend, simple frontend, documentation-only, ambiguous request, and retry scenarios.

## Acceptance Criteria

A user can start PostgreSQL locally with Docker Compose.

Migrations create all required Phase 1 tables.

asep plan "<requirement>" produces a persisted requirement spec and task graph.

asep run "<requirement>" executes the basic planning/coding loop.

Shared memory is stored in PostgreSQL.

Task queue state is stored in PostgreSQL.

Events are persisted in PostgreSQL.

Coding agents produce reviewable diffs.

No code changes are applied without human approval.

The final run summary clearly explains completed work, changed files, and remaining risks.

## Assumptions

PostgreSQL is mandatory for Phase 1 shared memory and task queue.

Local development uses Docker Compose for PostgreSQL unless a DATABASE_URL is provided.

Large generated artifacts remain on disk, with PostgreSQL storing metadata and file references.

LangGraph is used for orchestration.

OpenAI is the first LLM provider, but the provider interface remains model/vendor-neutral.

Docker execution sandboxes, full QA teams, security scanning, deployment automation, and autonomous debugging are deferred to later phases.

# Railway Deployment Plan for ASEP Phase 1

## Summary

Deploy Phase 1 of ASEP on Railway as a managed control-plane system:

FastAPI service for API, run orchestration, status, and future UI/backend access.

Worker service for agent execution.

Railway PostgreSQL for shared memory, task queue, event log, runs, and agent results.

Railway Volume for local artifacts such as plans, patches, logs, review notes, and summaries.

Human approval remains required before applying patches.

This is suitable for Basic planning and coding. Full isolated code execution should be deferred to a later sandbox layer.

## Railway Services

### API Service

Runs the ASEP backend. Responsibilities:

Accept user requirements.

Start planning or execution runs.

Expose run status.

Read memory, task, event, and artifact metadata.

Serve future dashboard/API clients.

Start command:

uvicorn asep.api.main:app --host 0.0.0.0 --port $PORT

### Worker Service

Runs background agent workflows. Responsibilities:

Execute LangGraph workflows.

Run Product Manager, Planner, Architect, Coding, Documentation, and Review agents.

Persist task state and memory to PostgreSQL.

Write generated artifacts to the mounted Railway volume.

Start command:

python -m asep.worker

### PostgreSQL Service

Use Railway PostgreSQL as the required Phase 1 database. Stores:

Runs.

Tasks.

Task dependencies.

Events.

Shared memory records.

Agent results.

Artifact metadata.

Human approvals.

Use Railway-provided DATABASE_URL.

### Artifact Volume

Attach a Railway Volume to the worker service at this mount path:

/app/.asep/artifacts

Large artifacts stay on the volume; PostgreSQL stores paths and metadata.

## Required Environment Variables

DATABASE_URL=<Railway PostgreSQL DATABASE_URL> OPENAI_API_KEY=<secret> ASEP_ARTIFACTS_PATH=/app/.asep/artifacts ASEP_REQUIRE_HUMAN_APPROVAL=true ASEP_MAX_TASK_RETRIES=1 ASEP_ENV=production

Optional variables:

ASEP_LLM_PROVIDER=openai ASEP_LLM_MODEL=gpt-5 ASEP_LOG_LEVEL=info

## Dockerfile Strategy

Add a root Dockerfile so Railway builds the service consistently.

Install Python dependencies.

Copy the app.

Run as a non-root user where possible.

Support both API and worker start commands.

Include Alembic migration tooling.

## Database Migrations

Run Alembic migrations before starting the API service:

alembic upgrade head

Use Railway's pre-deploy command for the API service where available. If artifact volume access is needed, keep that work in the service start path because Railway volumes are runtime-mounted.

## Execution Model

Phase 1 safe default: ASEP should not execute arbitrary generated code directly in Railway containers.

Instead:

Agents inspect repository files.

Agents generate proposed patches.

Human approves patches.

Review agent summarizes risks.

The system can run lightweight validation only against trusted project code.

Later sandbox upgrade options:

E2B for cloud sandbox execution.

Docker/Firecracker on dedicated infrastructure.

Kubernetes jobs for scalable isolated runs.

Railway remains the control plane while sandbox workers perform unsafe or resource-heavy execution elsewhere.

## Deployment Flow

Push ASEP repo to GitHub.

Create Railway project.

Add PostgreSQL service.

Add API service from GitHub repo.

Add Worker service from same repo.

Attach Railway Volume to Worker at /app/.asep/artifacts.

Set environment variables.

Run migrations.

Deploy API and Worker.

Test with a small planning request.

Verify records in PostgreSQL and artifacts on the mounted volume.

## Acceptance Criteria

API service boots successfully.

Worker service boots successfully.

PostgreSQL migrations apply cleanly.

DATABASE_URL is used for shared memory and task queue.

A run can create requirement, plan, tasks, events, and memory records.

Artifacts are written to /app/.asep/artifacts.

Human approval is required before patch application.

Railway logs show run lifecycle events.

Restarting services does not lose task/memory state.

## Assumptions

Railway is the Phase 1 deployment target.

PostgreSQL is mandatory for shared memory and task queue.

Railway Volume is acceptable for Phase 1 artifact persistence.

ASEP Phase 1 is control-plane-first, not a fully isolated remote code execution platform.

Full sandboxed execution moves to a later phase.

# References

Local PRD: Product Requirements Document (PRD).txt

Railway Dockerfile docs: https://docs.railway.com/builds/dockerfiles

Railway PostgreSQL docs: https://docs.railway.com/databases/postgresql

Railway Volumes docs: https://docs.railway.com/volumes